|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Kenny and them Planning |  |  |  |  |
| Name | Email | Task | Duration  (Hours) | Dependancy | Due Date | Note |
| Abdiaziz Dakane  (Group coordinator) | Adakane1  @student.gsu.edu | Creating Github, Slack, and organizing group. | 2 Hours | Receiving the Raspberry Pi | 09/16/20 | Should have everything ready for my team members to do project in time  100% |
| Brett Krokoff | Bkrokoff1  @student.gsu.edu | Make the report and the technical writing | 1.5 hour | Depending on slack being done and github | 09/19/20 | Receive all the information prior a day before the due date  100% |
| Soojie Chin | Schin6  @student.gsu.edu | Directing the youtube video and uploading it | 2-6 Hours  To render video | Everyone being there for the video | 09/18/20 | Conduct the video two days prior due date and find time that works for everyone  100% |
| Kehinde  Adedara | Kadedara1  @student.gsu.edu | Assembling the Raspberry Pi | 2-3 hours | Group coordinator to hand Raspberry Pi | 09/17/20 | Make sure the Raspberry is done in time and have a screenshot of it ready  100% |
| Nish Patel | Npatel1161  @student.gsu.edu | Conducting question in the learning teamwork basics and helping other members | 2 Hours | Depending on whether the group | 09/18/20 | Ask all the question every member and find everyone schedule  100% |